# Nutrilens v1 Build Plan

Look Beyond the Label. Nine phases, built in order so the riskiest part (label photo with highlights) lands early.

## Phase 1: Setup

- Monorepo with /web (Next.js 14, TypeScript, Tailwind) and /api (FastAPI).

- Install the deps from the Tech Stack doc. Add the Tailwind design tokens (Parchment, Oxblood, Ink, Gold) and fonts.

- Create the Supabase, Google Cloud Vision and Anthropic projects.

- Add .env.example files with names only. Add .env to .gitignore.

- Add a /health endpoint and deploy hello-world to Vercel and Render early.

## Phase 2: Database

- Run nutrilens_schema.sql as a migration (profiles, scans, scan_boxes, findings, protein_log, vegan_ingredients).

- Seed vegan_ingredients with about 50 common ingredients, including tricky ones like gelatin, casein, shellac and E120.

- Seed two test users: a vegan with a peanut allergy, and a gym user with a protein goal.

- Test RLS by reading user A's rows as user B. It must fail.

## Phase 3: Auth

- Supabase signup, email verify, login, Google sign-in, logout, forgot-password.

- Next.js middleware for protected routes and session refresh.

- FastAPI JWT check (PyJWT) as a dependency on every endpoint.

- Three-step onboarding that saves to profiles and resumes at onboarding_step.

- Profile page for editing everything.

## Phase 4: Core Feature 1, Scan and Review

- /scan page with camera capture, drag-and-drop and client-side compression.

- POST /scan: blur and size check (OpenCV, Pillow), upload to Storage, Cloud Vision OCR, save lines to scan_boxes as 0 to 1 fractions.

- /scan/review page: photo with OCR boxes, low-confidence lines flagged, inline edit.

- POST /scan/{id}/confirm to save corrections.

- Error states: blurry, no text, offline.

## Phase 5: Core Feature 2, Analyze, Highlight and Results

- Claude structuring: send line ids, get back ids per field, "unknown" by default. Validate that every returned id exists.

- Rule engine in pure Python, test-first with pytest: allergens, vegan / non-vegan / unknown, thresholds. Missing data always gives Unknown.

- POST /analyze writes findings and scans.overall_status.

- /results/:id page: overall status, SVG highlight layer with connector lines, mobile bottom sheet and desktop side callouts, per serving and per 100 g view with estimates marked, vegan check list.

- POST /explain with a cached Haiku explanation and an "AI" tag.

## Phase 6: Core Feature 3, Protein Tracker

- Protein goal in onboarding and profile (already in the schema).

- Protein card on Results: 1 serving, 2 servings or custom grams, then show grams, % of goal and grams left. Mark "Estimate" if serving or protein value is unclear.

- POST /protein/log for "Add to today".

- Dashboard progress bar that sums today's protein_log.

## Phase 7: UI Polish

- Dashboard with the empty states from the App Flow doc.

- Loading skeletons for OCR and analysis (up to 15 s).

- All error states from the doc, each with a clear next step.

- Bottom tabs, desktop navbar, 404 page, reduced-motion support.

- Keyboard focus rings on the SVG boxes.

## Phase 8: Testing

- Test with 20 or more real label photos: glossy, curved, angled, dark, partly covered.

- Check the rule engine's missing-data cases. No No known conflict may appear when data is missing.

- Run axe-core and keyboard-only checks on Results.

- Check boxes stay aligned on a small phone, a tablet and a wide desktop.

- Check the daily scan limit and repeat the RLS cross-user test.

## Phase 9: Deploy

- Set prod env vars in Vercel and Render. Secret ones stay backend-only.

- Set CORS ALLOWED_ORIGINS, Google OAuth redirect URLs and the Supabase site URL.

- Move off Render's free tier or add a keep-alive ping, since cold starts hurt the 15 s target.

- Add Resend if Supabase email limits bite.

- Final smoke test on a real phone from the prod URL.

## Done Criteria

- A new user can sign up, verify, onboard, scan a label, review it and get a result with highlights, end-to-end on a phone.

- Every flag shows its source text. No missing-data case is ever labelled safe.

- The protein card and Dashboard tally work.

- Photo to results takes under 15 s on a clear photo.

- RLS is verified, and no secrets are in the repo or frontend bundle.

- Prod is live on the deployed URLs.

## v2 (not in this build)

History, Compare, Ask Your Label, browser extension, caregiver alerts.